PRODUCT REQUIREMENTS DOCUMENT

# E-Procurement & Digital
Tender Management Platform

Interactive Client Demo - Frontend-First, Lightweight Backend

| Client | Bangladesh Specialized Hospital PLC |
| --- | --- |
| Document | Interactive Demo PRD - Execution Baseline |
| Version | 1.0 |
| Demo Target | September 10, 2026 |
| Primary Focus | Admin Dashboard and Vendor Dashboard |
| Delivery Model | Phased, frontend-first, lightweight backend |
| Architecture Direction | React + Laravel + PostgreSQL, with simulated external services |

CONFIDENTIAL - CLIENT DEMO PLANNING

# A. Document Governance

This document is the single execution baseline for the BSH E-Procurement demonstration. Development should follow the phases in order, with priority given to client-visible breadth, realistic hospital procurement content, and demo reliability.

| Source Basis | Client-provided E-Procurement feature specification, client request for a demonstration, and agreed internal demo-planning decisions. |
| --- | --- |
| Primary Demo Goal | Show that the proposed product can cover almost all requested capabilities through a polished, clickable and believable interface. |
| Not the Goal | Build a production-ready E-Procurement platform or complete enterprise integrations before the client demonstration. |
| Backend Rule | Keep a small Laravel/PostgreSQL backend for persistence and connected demo actions; simulate complex or external enterprise services. |

## Implementation Labels

| Label | Meaning |
| --- | --- |
| LIGHT BACKEND | Use Laravel + PostgreSQL for simple persistence, CRUD, status transitions, cross-portal reflection, login/role access or audit. |
| FRONTEND LOGIC | Use React state/calculation for visible interaction that does not need server-side complexity. |
| SIMULATED | Show the capability and result in UI, but do not integrate the real external service or enterprise infrastructure. |
| FUTURE / PRODUCTION | Intentionally excluded from the demo; architecture should not block later implementation. |

## Contents

1. Executive Summary

2. Demo Goal and Success Criteria

3. Demo Boundary and Implementation Depth

4. Users and Portal Model

5. Client Requirement Coverage

6. Technology and Architecture

7. Branding and Demo Data

8. Phase 0 - Foundation

9. Phase 1 - Login, Roles and Shell

10. Phase 2 - Admin Dashboard

11. Phase 3 - Requisitions, Vendors and Tenders

12. Phase 4 - Vendor Dashboard and Portal

13. Phase 5 - Online Bidding

14. Phase 6 - Evaluation, Award, PO and Contract

15. Phase 7 - Delivery, Invoice and Payment

16. Phase 8 - Reports, Notifications, Admin and Audit

17. Phase 9 - Final Demo Integration and Polish

18. Golden Demo Scenario

19. Screen Inventory and Priority

20. Status Dictionary

21. Out of Scope

22. Definition of Demo Complete

23. Future Extension Guardrails

# 1. Executive Summary

Bangladesh Specialized Hospital PLC has requested a demonstration of an E-Procurement tool, with particular emphasis on the Admin Dashboard and Vendor Dashboard. The client-provided scope also describes the broader procurement lifecycle from requisition through vendor management, tendering, bidding, evaluation, award, contracting, delivery, invoice and payment monitoring, reporting, administration and audit.

This PRD converts that scope into a time-efficient interactive demo plan. The demo will look and behave like a connected procurement product, while intentionally avoiding unnecessary production engineering. Client-visible actions should be clickable and believable; complex integrations and enterprise infrastructure may be simulated.

Demo success = broad requirement coverage + strong dashboards + realistic BSH experience + reliable clickable flow.

# 2. Demo Goal and Success Criteria

The client should leave the demonstration with a clear understanding that the proposed platform can support the hospital's complete procurement process. The demo is successful when the interface makes the major requirements visible, understandable and connected.

Admin users can understand procurement activity from a management dashboard and navigate into operational modules.

Vendors can understand how they register, discover tenders, submit bids, track documents, contracts and invoices.

A requisition can visibly progress into a tender, bid evaluation, award, PO/contract, delivery, invoice and payment status.

Core governance concepts - approvals, role visibility, notifications and audit logs - are represented clearly.

BSH branding, healthcare procurement terminology and Bangladesh-specific financial presentation make the demo feel client-specific.

# 3. Demo Boundary and Implementation Depth

| Capability | Demo Treatment | Depth |
| --- | --- | --- |
| Login and role entry | Working demo accounts and route/menu restrictions | LIGHT BACKEND |
| Core records | Requisitions, vendors, tenders, bids, awards, contracts, invoices and statuses | LIGHT BACKEND |
| Dashboard charts and KPI | Calculated from demo dataset where practical | FRONTEND LOGIC / LIGHT BACKEND |
| Approvals and workflow | Simple status transitions and audit events; no generic workflow engine | LIGHT BACKEND |
| Bid scoring and ranking | Transparent demo formula with sample criteria | FRONTEND LOGIC |
| Email / SMS | Show notifications and channel status only | SIMULATED |
| Document verification | Show verified/pending/expiry state only | SIMULATED |
| Payment | Track approval/outstanding/paid state; no money movement | SIMULATED |
| Backup | Show backup schedule/status panel; no production backup infrastructure | SIMULATED |
| ERP / inventory / bank integration | Not implemented | FUTURE / PRODUCTION |

# 4. Users and Portal Model

The demo uses a simplified role model so the client can see access differences without introducing unnecessary organizational complexity.

| Role | Portal | Demo Responsibility |
| --- | --- | --- |
| Admin / Procurement Admin | Hospital | Primary operational demo account; requisitions, vendors, tenders, awards, lifecycle administration. |
| Approver | Hospital | Review, approve, reject or return selected items. |
| Evaluator | Hospital | Technical/financial evaluation and recommendation. |
| Management Viewer | Hospital | Read-only dashboard and reports. |
| Vendor | Vendor | Tender discovery, bidding, documents, PO/contract and invoice actions. |

## Portal Navigation

| Hospital / Admin Portal | Vendor Portal |
| --- | --- |
| Dashboard | Dashboard |
| Requisitions | Browse Tenders |
| Vendors | My Bids |
| Tenders | Documents |
| Evaluations | Contracts & PO |
| Awards / PO / Contracts | Invoices |
| Delivery & Payments | Notifications |
| Reports | Profile |
| Notifications |  |
| Admin & Audit |  |

# 5. Client Requirement Coverage

All major areas from the client-provided feature specification remain visible in the demo. Implementation depth is intentionally reduced where a production backend or external integration would not materially improve the client demonstration.

| Client Scope Area | Demo Representation | Primary Phase |
| --- | --- | --- |
| Procurement Requests | Requisition list/form, items, approval state/history, conversion to Tender/RFQ | Phase 3 |
| Vendor Management | Vendor profile, tax/bank/compliance sections, documents, approval/suspension/blacklist, expiry/performance | Phases 3-4 |
| Tender Management | Create/edit tender, BOQ, eligibility, public/invited type, approval, publish, clarification/addendum/extension/cancel | Phase 3 |
| Vendor Portal | Dashboard, tender discovery, bids, documents, contracts/PO, invoices, profile | Phase 4 |
| Online Bidding | Technical + financial bid, line-item pricing, documents, countdown, submit/withdraw/locked state | Phase 5 |
| Bid Evaluation | Technical criteria, financial comparison, ranking, recommendation | Phase 6 |
| Award / Contract | Award approval, PO/Work Order, vendor acceptance, contract and milestones | Phase 6 |
| Delivery / Payment | Delivery, receipt, invoice, 3-way match, payment status | Phase 7 |
| Dashboard / Reporting | Hospital KPIs/charts, vendor KPIs, reports and export interaction | Phases 2, 4, 8 |
| Admin / Security / Audit | Role visibility, workflow UI, notifications, audit log, backup/security status | Phases 1, 8 |

# 6. Technology and Architecture

| Layer | Technology / Decision |
| --- | --- |
| Frontend | React + TypeScript + Vite |
| UI | Tailwind CSS + shadcn/ui |
| Routing | React Router |
| Forms / Validation | React Hook Form + Zod |
| Data Fetching | TanStack Query + Axios where API-backed |
| Charts | Recharts |
| Backend | Laravel REST API - lightweight modular monolith |
| Authentication | Laravel Sanctum for demo sessions |
| Authorization | Simple role/permission checks; Spatie Laravel Permission may be used |
| Database | PostgreSQL - small demo dataset |
| Documents | Laravel Filesystem abstraction; local/demo storage if upload persistence is needed |
| Source Control | Git + GitHub |

## Architecture Principle

React UI -> Service/API Layer -> Lightweight Laravel REST API -> PostgreSQL Demo Data

Frontend components should not depend directly on hard-coded JSON scattered across pages.

Use feature services/repositories so mock or API-backed data can be swapped later without redesigning screens.

Laravel/PostgreSQL must support the connected demo, not become the project itself.

If an optional backend capability threatens demo readiness, use controlled mock/seeded behavior and preserve the interface contract.

# 7. Branding and Demo Data

## 7.1 BSH Branding

Use Bangladesh Specialized Hospital PLC name throughout the portal.

Use the official BSH logo and available brand colors/assets when provided.

If formal brand guidelines are unavailable, do not invent them; keep the interface restrained and professional.

Use BDT currency and Bangladesh-relevant date/number formatting.

Use healthcare procurement terminology and examples instead of generic SaaS placeholder content.

## 7.2 Seed Categories

Medical Equipment

Pharmaceuticals

Medical Consumables

Diagnostic Reagents

Laboratory Supplies

IT & Technology

Facility & Maintenance

General Supplies

Professional Services

## 7.3 Seed Vendors

| Vendor | Category | Status | Demo Note |
| --- | --- | --- | --- |
| MediSupply Ltd. | Medical Equipment | Approved | Performance 4.6/5; one document expiring soon |
| HealthTech Traders | Medical Equipment | Approved | Active bidder |
| CarePoint Distributors | Medical Consumables | Approved | Active bidder |
| Bangla Diagnostic Solutions | Diagnostic Reagents | Pending Verification | Incomplete verification |
| MedEquip Bangladesh | Medical Equipment | Suspended | Lifecycle control example |

## 7.4 Seed Tenders

| Tender | Status | Purpose |
| --- | --- | --- |
| ICU Equipment Supply 2026 | Evaluation | Golden demo scenario |
| Medical Consumables Procurement 2026 | Published | Open tender example |
| Diagnostic Reagents Supply | Published | Open tender example |
| Hospital Furniture Procurement | Draft | Draft workflow example |
| Ambulance Maintenance Services | Awarded | Completed lifecycle example |

# PHASE 0  |  Project Foundation & Demo Framework

PRIORITY: P0 - MUST COMPLETE

Create a stable technical baseline, reusable black/white-neutral enterprise UI system, central demo data model and API boundaries before module work starts.

## Required Work

Initialize React + TypeScript + Vite application and required packages.

Initialize lightweight Laravel API project and PostgreSQL connection.

Create environment configuration for frontend and backend.

Establish CORS/API connectivity and a health endpoint.

Create feature-based folders for dashboard, requisitions, vendors, tenders, bidding, evaluations, contracts, payments, reports and audit.

Create shared UI primitives: button, input, select, table, card, modal, drawer, tabs, status badge, KPI card, chart container, toast, breadcrumb, empty state and confirmation state.

Create shared TypeScript types and seeded demo data contracts.

Create service layer for API-backed or seeded data access.

## Minimum Backend

| Backend Item | Required |
| --- | --- |
| Health endpoint | Yes |
| Database migrations | Users/roles plus core demo entities or a deliberately reduced schema |
| Seed command | Yes - reproducible demo dataset |
| Complex domain services | No |
| Queues / Redis / microservices | No |

## Phase 0 Completion Gate

Frontend runs cleanly.

Laravel API runs cleanly.

React can call the API health endpoint.

Database migrations and seeders run from a clean database.

Core design primitives render consistently.

No unresolved build/runtime errors.

# PHASE 1  |  Login, Roles & Application Shell

PRIORITY: P0 - MUST COMPLETE

Create a believable product entry point and clearly separated Hospital and Vendor experiences.

## Screens

Login

Hospital/Admin application shell

Vendor application shell

Access denied / unauthorized

## Demo Accounts

| Account | Role | Landing |
| --- | --- | --- |
| admin@bsh-demo.com | Admin / Procurement Admin | Admin Dashboard |
| approver@bsh-demo.com | Approver | Pending Approvals / Admin Dashboard |
| evaluator@bsh-demo.com | Evaluator | Evaluation Queue |
| management@bsh-demo.com | Management Viewer | Admin Dashboard - read only |
| vendor@bsh-demo.com | Vendor | Vendor Dashboard |

## Functional Requirements

Email + password demo login.

Authenticated session.

Logout.

Role-based menu visibility.

Vendor cannot enter internal admin pages.

Management Viewer remains read-only where intended.

## Implementation Depth

| Area | Treatment |
| --- | --- |
| Authentication | LIGHT BACKEND - Laravel Sanctum |
| Authorization | LIGHT BACKEND - role checks at API + UI level |
| 2FA / OTP / SSO | FUTURE / PRODUCTION |

## Phase 1 Completion Gate

All demo accounts can log in.

Admin and Vendor are routed to different portals.

Restricted routes do not break or expose inappropriate pages.

Sidebar/top bar/breadcrumb/user menu are consistent.

# PHASE 2  |  Admin Dashboard

PRIORITY: P0 - PRIMARY CLIENT FOCUS

Build the strongest internal showcase screen and reflect the client's requested management view.

## KPI Cards

| KPI | Demo Value |
| --- | --- |
| Active Tenders | 23 |
| Pending Approvals | 7 |
| Registered Vendors | 186 |
| Procurement Value YTD | ৳42.6 Cr |
| Pending Payments | ৳1.8 Cr |
| Contracts Expiring Soon | 4 |

## Charts

Procurement Value by Category

Monthly Procurement Trend

Tender Status Distribution

## Operational Widgets

Recent Tender Activity

Pending Approvals

Expiring Vendor Documents

Outstanding Payments / Contract Alerts

## Interactions

KPI and widget rows navigate to relevant modules or filtered lists.

Charts use the same central demo dataset.

Dashboard values should update where practical after the Golden Demo actions.

## Implementation Depth

| Area | Treatment |
| --- | --- |
| KPI data | LIGHT BACKEND or calculated from seed records |
| Charts | FRONTEND LOGIC using Recharts |
| Filters/navigation | FRONTEND LOGIC |
| Advanced analytics warehouse | FUTURE / PRODUCTION |

## Phase 2 Completion Gate

Dashboard is client-ready and visually polished.

All KPI cards and charts render correctly.

Widgets contain realistic hospital procurement data.

No generic lorem ipsum or broken navigation.

# PHASE 3  |  Requisitions, Vendor Management & Tender Management

PRIORITY: P0 / P1

Build the core Hospital-side operational surfaces that visually connect procurement demand to tender publication.

## 3A. Procurement Requisitions

Requisition list with ID, department, title, category, requester, budget, required date and status.

Create/Edit form with department, title, category, description, required date, estimated budget and item lines.

Item lines contain item/service, specification, quantity, unit, estimated unit cost and total.

Requisition details tabs: Overview, Items, Approval History, Activity.

Actions: Save Draft, Submit for Approval, Approve, Reject, Return for Revision, Convert to Tender/RFQ.

Demo state: Draft -> Pending Approval -> Approved -> Converted to Tender

## 3B. Vendor Management

Vendor list with category, lifecycle status, documents, performance and expiry alert.

Vendor profile sections: Company, Registration, Tax, Banking, Documents, Categories, Performance.

Actions: Verify, Approve, Suspend, Blacklist.

Show realistic badges such as Tax Verified, Banking Verified, Trade License expires in 30 days.

## 3C. Tender Management

Tender list with tender no., title, category, type, closing date, status and bid count.

Create/Edit sections: basic information, linked requisition, tender type, scope, eligibility, BOQ, timeline and documents.

Tender types: Public Tender, Invited Tender, RFQ.

Tender detail tabs: Overview, BOQ, Vendors, Documents, Clarifications, Addenda, Bids, Evaluation.

Actions: Submit for Approval, Approve, Publish, Add Clarification, Publish Addendum, Extend Deadline, Cancel Tender.

## Implementation Depth

| Area | Treatment |
| --- | --- |
| Requisition/vendor/tender persistence | LIGHT BACKEND - simple CRUD |
| Status transitions | LIGHT BACKEND - explicit action endpoints or controlled updates |
| Approval history/activity | LIGHT BACKEND - simple action log |
| Configurable multi-level engine | SIMULATED - show workflow; no generic engine |
| Vendor tax/bank verification | SIMULATED |
| Clarification/addendum records | LIGHT BACKEND if quick; otherwise seeded/controlled demo data |

## Phase 3 Completion Gate

Create requisition -> submit -> approve -> convert to tender works.

Vendor list/profile and lifecycle actions are demonstrable.

Converted tender is visible and can be published.

Tender detail contains BOQ, eligibility, deadline and governance controls.

# PHASE 4  |  Vendor Dashboard & Vendor Portal

PRIORITY: P0 - PRIMARY CLIENT FOCUS

Build the second primary client showcase: a self-service vendor experience with tender, bid, document and contract visibility.

## Vendor Dashboard

| KPI | Demo Value |
| --- | --- |
| Eligible Tenders | 14 |
| Active Bids | 5 |
| Awarded Contracts | 9 |
| Pending Documents | 2 |

Header: Welcome back, MediSupply Ltd.

Bid Participation - Last 6 Months chart.

Open Tenders list with remaining time/status.

Alerts: tender closing, document expiry, PO awaiting acceptance, invoice approved.

## Browse Tenders

Filters: category, tender type, status, closing date.

List/card content: tender title, number, category, closing date, eligibility and status.

## Tender Details

Overview, Scope, BOQ, Eligibility, Documents, Clarifications, Addenda, Closing Countdown.

Primary CTA: Submit Bid.

## Vendor Profile & Documents

Company profile, contact, categories, tax/banking display, document table and expiry states.

Registration/profile edit can be minimal; client must see how onboarding and compliance would appear.

## Implementation Depth

| Area | Treatment |
| --- | --- |
| Vendor dashboard data | LIGHT BACKEND using vendor-scoped demo records |
| Tender discovery | LIGHT BACKEND or seeded API |
| Document upload | LIGHT BACKEND if quick; local demo storage |
| Eligibility logic | Simple seeded/category filter; no rules engine |
| External verification | SIMULATED |

## Phase 4 Completion Gate

Vendor dashboard looks client-ready.

Vendor sees only its own bids/contracts/documents.

Browse Tenders and Tender Details are complete.

Submit Bid CTA leads into the bid workspace.

# PHASE 5  |  Online Bidding

PRIORITY: P0

Demonstrate secure-looking dual-envelope participation with item-wise pricing, supporting documents and deadline discipline.

## Bid Workspace

Technical Bid tab: technical response, compliance checklist, proposed specification, supporting documents.

Financial Bid tab: BOQ items, quantity, unit price, calculated line total and grand total.

Supporting Documents area with realistic upload interaction.

Bid Activity area: draft created, technical saved, financial saved, bid submitted.

Countdown displayed prominently.

Actions: Save Draft, Submit Bid, Withdraw.

After deadline/closed state: Bid Locked.

## Implementation Depth

| Area | Treatment |
| --- | --- |
| Bid persistence | LIGHT BACKEND |
| Technical/financial separation | LIGHT BACKEND or separate structured fields |
| Financial totals | FRONTEND LOGIC |
| Bid ownership isolation | LIGHT BACKEND authorization |
| Deadline lock | Simple server/client check |
| Cryptographic envelope / HSM | FUTURE / PRODUCTION |

## Phase 5 Completion Gate

Browse Tender -> Open Tender -> Technical Bid -> Financial Bid -> Submit -> Submitted / Locked

Vendor can save and submit a bid.

Submitted state appears in My Bids.

Hospital side can see that a bid was received.

No vendor can view another vendor's bid.

# PHASE 6  |  Evaluation, Award, PO & Contract

PRIORITY: P0 / P1

Show structured bid comparison, vendor selection and the transition from approved award to commercial commitment.

## 6.1 Evaluation

Evaluation Queue for closed/evaluation-stage tenders.

Workspace tabs: Technical Evaluation, Financial Comparison, Comparative Statement, Recommendation.

Example criteria: Technical Compliance 30%, Product Quality 20%, Experience 20%, Financial Score 30%.

Evaluator comments and recommendation.

| Rank | Vendor | Technical | Financial | Total |
| --- | --- | --- | --- | --- |
| #1 | MediSupply Ltd. | 55 | 37 | 92 |
| #2 | HealthTech Traders | 50 | 35 | 85 |
| #3 | CarePoint Distributors | 45 | 31 | 76 |

## 6.2 Award & PO

Award details: tender, winning vendor, award value, recommendation and approval status.

Action: Recommend Vendor -> Approve Award.

PO/Work Order: number, vendor, tender, items, quantities, agreed prices, total and delivery date.

Vendor action: Accept PO.

## 6.3 Contract

Contract number, vendor, tender, PO, start/end dates, value, status and document placeholder.

Milestones: Supply, Installation, Acceptance, Final Delivery.

Expiry / renewal alert such as Contract expires in 45 days.

## Implementation Depth

| Area | Treatment |
| --- | --- |
| Scores/ranking | FRONTEND LOGIC with deterministic formula/seeded criteria |
| Recommendation/award state | LIGHT BACKEND |
| PO/contract records | LIGHT BACKEND - minimal fields |
| Vendor PO acceptance | LIGHT BACKEND |
| Digital signature / formal contract execution | SIMULATED / FUTURE |

## Phase 6 Completion Gate

Evaluation -> Rank Vendors -> Recommend -> Approve Award -> Issue PO -> Vendor Accept -> Contract

# PHASE 7  |  Delivery, Invoice & Payment Tracking

PRIORITY: P0 / P1

Close the visible procurement lifecycle with fulfilment, 3-way matching and payment monitoring without real financial transactions.

## Delivery & Receipt

Delivery record: delivery no., PO, vendor, date, partial/full, items and delivered quantities.

Receipt record: receipt no., delivery, received quantities, received by, date and confirmation status.

Actions: Record Delivery, Confirm Receipt.

## Vendor Invoice

Vendor invoice submission with invoice no., PO, date, amount and document placeholder/upload.

Hospital-side invoice verification status.

## 3-Way Match

| Purchase Order | Delivery / Receipt | Invoice |
| --- | --- | --- |
| 100 units / ৳500,000 | 100 units received | 100 units / ৳500,000 |

Run 3-Way Match -> MATCHED ¦ Demo mismatch example -> MISMATCH

## Payment Tracking

Pending Approval -> Approved -> Outstanding -> Paid

## Implementation Depth

| Area | Treatment |
| --- | --- |
| Delivery/receipt/invoice records | LIGHT BACKEND |
| 3-way comparison | FRONTEND LOGIC or simple backend comparison |
| Payment status | LIGHT BACKEND |
| Actual bank/payment transaction | SIMULATED / FUTURE |
| Accounting reconciliation | FUTURE / PRODUCTION |

## Phase 7 Completion Gate

Delivery can be recorded.

Receipt can be confirmed.

Vendor invoice can be submitted.

3-way match can show MATCHED and a controlled mismatch example.

Payment state can be advanced to Paid.

# PHASE 8  |  Reports, Notifications, Admin & Audit

PRIORITY: P1 / P2

Complete the governance and management surfaces needed to make the demo feel enterprise-ready without building enterprise infrastructure.

## 8.1 Reports

Procurement Summary

Tender Summary

Vendor Performance

Department Procurement

Category Procurement

Filters: Date, Department, Category, Status.

At least one export flow should produce Excel if practical.

PDF may be a simple generated file or realistic demo export interaction, depending on remaining time.

## 8.2 Notification Center

Requisition awaiting approval

Tender published

Tender closing soon

Bid submitted

Award approved

PO issued

Contract expiring

Invoice approved

| Channel | Demo Behavior |
| --- | --- |
| In-App | Working notification list/state |
| Email | SIMULATED - display Sent/Delivered |
| SMS | SIMULATED - display Sent/Delivered |

## 8.3 Users & Roles

| User | Department | Role | Status |
| --- | --- | --- | --- |
| Rahim Ahmed | Procurement | Admin | Active |
| Karim Hasan | ICU | Approver | Active |
| Nusrat Jahan | Finance | Management Viewer | Active |

Actions: View, Change Role, Activate/Deactivate.

No enterprise identity provisioning required.

## 8.4 Approval Workflow UI

Procurement Requisition -> Department Head -> Procurement -> Finance

This screen demonstrates configurable governance. It does not require a full generic workflow engine for the demo.

## 8.5 Audit Log

| Date/Time | User | Module | Action | Record |
| --- | --- | --- | --- | --- |
| Sep 10, 10:34 | Rahim Ahmed | Requisition | Approved | PR-001 |
| Sep 10, 11:15 | Procurement Admin | Tender | Published | TN-002 |
| Sep 10, 11:42 | MediSupply Ltd. | Bidding | Submitted | BID-001 |

## 8.6 Backup & Security Status

| Item | Demo Value |
| --- | --- |
| Last Backup | Today, 02:00 AM |
| Frequency | Daily |
| Status | Successful |
| Next Backup | Tomorrow, 02:00 AM |

Backup is a visual capability representation only. Production backup automation, disaster recovery and infrastructure hardening are outside the demo scope.

## Phase 8 Completion Gate

Reports and filters are visible and usable.

Notification Center shows in-app and simulated channel status.

Users/Roles and Workflow screens clearly explain governance.

Audit log contains Golden Demo actions.

Backup/security status is represented without production infrastructure.

# PHASE 9  |  Final Demo Integration & Polish

PRIORITY: P0 - FINAL GATE

Freeze feature growth, rehearse one coherent procurement story, stabilize seeded data and make every client-visible screen presentation-ready.

## Required Final Work

Connect navigation across all P0 and P1 screens.

Ensure the same vendors, tenders, prices and statuses are used consistently across modules.

Add loading, empty, confirmation, success and controlled error states where useful.

Validate desktop/laptop presentation first; keep tablet usable.

Ensure BSH branding is consistent.

Remove development placeholders, debug text and broken actions.

Implement a demo reset mechanism.

## Demo Reset

A developer/demo-only Reset Demo Data control should restore the seeded scenario to the initial state. This allows the team to rehearse and repeat the client demonstration reliably.

| Reset Area | Restored State |
| --- | --- |
| Requisition | Pending/ready for Golden Demo |
| Tender | Ready for publication / evaluation as scenario requires |
| Bid | Draft or submitted baseline |
| Evaluation | Baseline scores/rank |
| Award / PO / Contract | Baseline status |
| Delivery / Invoice / Payment | Baseline status |
| Notifications / Audit | Seed baseline |

## Phase 9 Completion Gate

Golden Demo runs start-to-finish without manual database edits.

Demo reset works.

No major frontend/runtime/API errors.

All P0 screens are visually polished.

No broken navigation or inconsistent seeded data.

The demo can be repeated reliably.

# 18. Golden Demo Scenario

The following is the exact client presentation story to rehearse. It intentionally touches the major client requirements while keeping the presentation concise and understandable.

| Step | Actor | Action |
| --- | --- | --- |
| 1 | Admin | Open Admin Dashboard and establish overall procurement picture. |
| 2 | Admin | Open pending ICU Equipment Purchase Requisition. |
| 3 | Approver | Approve the requisition. |
| 4 | Procurement Admin | Convert requisition to ICU Equipment Supply 2026 tender. |
| 5 | Procurement Admin | Review BOQ/eligibility and publish the tender. |
| 6 | Vendor | Switch to Vendor Portal and show dashboard. |
| 7 | Vendor | Browse and open the ICU Equipment tender. |
| 8 | Vendor | Enter Technical Bid, Financial Bid and supporting documents. |
| 9 | Vendor | Submit bid and show Submitted state. |
| 10 | Evaluator | Open Evaluation Workspace and show three-vendor comparison. |
| 11 | System/UI | Show ranking: MediSupply #1, HealthTech #2, CarePoint #3. |
| 12 | Evaluator | Recommend MediSupply Ltd. |
| 13 | Admin | Approve award and issue PO / Work Order. |
| 14 | Vendor | Accept PO. |
| 15 | Admin | Show active contract and milestone/expiry alert. |
| 16 | Hospital | Record delivery and confirm receipt. |
| 17 | Vendor | Submit invoice against the PO. |
| 18 | Hospital | Run 3-way match and show MATCHED. |
| 19 | Hospital | Approve payment and mark it Paid. |
| 20 | Management | Return to dashboard/reports and show updated values/activity. |
| 21 | Admin | Open Audit Log and show the lifecycle actions. |

# 19. Screen Inventory and Priority

| Priority | Screens |
| --- | --- |
| P0 - Must Look Excellent | Login; Admin Dashboard; Vendor Dashboard; Requisition Details; Tender Details; Bid Submission; Evaluation/Comparative Statement; Vendor Profile; 3-Way Match; Audit Log |
| P1 - Must Be Present & Clickable | Requisition List/Create; Vendor List; Tender List/Create; Award; PO; Contract; Delivery/Receipt; Invoice; Reports; My Bids; Documents; Contracts & PO |
| P2 - Can Be Lightweight | User & Role Management; Approval Workflow; Backup/System Status; advanced report variations; notification channel configuration |

## Detailed Screen Inventory

| Portal | Primary Screens |
| --- | --- |
| Shared | Login; Access Denied |
| Hospital/Admin | Dashboard; Requisition List; Create/Edit Requisition; Requisition Details; Vendor List; Vendor Details; Tender List; Create/Edit Tender; Tender Details; Evaluation Queue; Evaluation Workspace; Award Details; PO Details; Contract Details; Delivery/Receipt; Invoice/3-Way Match/Payment; Reports; Notifications; Users & Roles; Approval Workflow; Audit Log; Backup/System Status |
| Vendor | Vendor Dashboard; Browse Tenders; Tender Details; Create/Edit Bid; My Bids; Documents; Contracts/PO; Invoice Submission; Notifications; Profile |

# 20. Demo Status Dictionary

| Entity | Demo Statuses |
| --- | --- |
| Requisition | Draft; Pending Approval; Revision Required; Approved; Rejected; Converted |
| Vendor | Pending Verification; Approved; Suspended; Blacklisted |
| Tender | Draft; Pending Approval; Approved; Published; Bidding Open; Closed; Evaluation; Awarded; Cancelled |
| Bid | Draft; Submitted; Withdrawn; Locked |
| Award | Recommended; Pending Approval; Approved |
| PO | Issued; Awaiting Vendor Acceptance; Accepted |
| Contract | Draft; Active; Completed; Expired |
| Receipt | Pending; Confirmed |
| Invoice | Submitted; Under Verification; Verified; Mismatch; Approved |
| Payment | Pending Approval; Approved; Outstanding; Paid |

These are pragmatic demo states and should not be presented as BSH's final production workflow taxonomy without stakeholder validation.

# 21. Out of Scope for This Demo

Production-grade ERP, accounting or inventory integration.

Real banking or payment gateway transactions.

Live SMS provider integration.

Enterprise email delivery infrastructure beyond optional simple demo use.

External tax, bank, regulatory or document verification services.

2FA / 3FA / OTP / biometric authentication.

Enterprise SSO / Active Directory.

Production-grade cryptographic bid sealing, HSM or formal secure bid-opening ceremony.

Advanced digital signature / e-signature provider.

Microservices, Kubernetes, Redis/queue architecture unless an incidental implementation dependency requires them.

Production high availability, disaster recovery and enterprise observability.

Native mobile applications.

AI/OCR features.

Multi-tenant SaaS architecture.

# 22. Definition of Demo Complete

The demonstration is considered ready when the following conditions are satisfied:

Admin Dashboard is polished and uses realistic hospital procurement data.

Vendor Dashboard is polished and clearly shows tenders, bids, contracts and document status.

BSH branding is consistently represented using available official assets.

Requisition -> approval -> tender conversion is demonstrable.

Vendor management and lifecycle states are visible.

Vendor can browse a tender and submit technical + financial bid sections.

Evaluation, financial comparison and ranking are visible.

Award -> PO -> Vendor Acceptance -> Contract is visible.

Delivery -> Receipt -> Invoice -> 3-Way Match -> Payment Status is visible.

Reports, notifications, role governance, audit and backup/security status are represented.

Golden Demo works without broken pages or manual database edits.

Demo reset is available and stable.

No major visual, runtime or API errors remain.

The demo must communicate breadth and credibility, not production depth.

# 23. Future Extension Guardrails

Although the demo is intentionally lightweight, implementation choices should avoid making future production development harder. Future readiness means clean interfaces and maintainable boundaries, not premature infrastructure.

Keep domain concepts clearly separated: requisition, vendor, tender, bid, evaluation, award, PO, contract, fulfilment, invoice, payment.

Use stable identifiers and linked demo records so future persistence can be expanded without redesigning screens.

Use service/API abstractions rather than embedding business data directly inside components.

Keep important data structured rather than placing the whole workflow in opaque JSON blobs.

Allow future replacement of local file storage with S3-compatible storage.

Leave room for more complex approval chains, delegation and organizational hierarchy.

Do not describe simulated SMS/payment/backup/verification as production integrations during the client demo.

# Appendix A - Hard Development Rules

Do not build production infrastructure unless it is required for the visible demo.

No client-visible screen may contain lorem ipsum, debug text or obviously generic placeholder content.

Use realistic BSH/hospital procurement content consistently.

No navigation item may lead to a broken or empty page during the client demonstration.

P0 screens receive the highest design and polish priority.

Use the same seeded vendors, tenders, amounts and statuses throughout all modules.

Maintain visible workflow continuity even when underlying processing is simplified.

If a production feature is expensive but invisible to the client, simulate it.

If a feature is visible and important to client understanding, prioritize the interface and reliable interaction over backend sophistication.

No new major feature should be introduced during Phase 9 unless required to fix a demo blocker.